User Acceptance Testing (UAT) Template

| Date | 20 February 2026 |
| --- | --- |
| Team ID | TVIP2026TMIDS41611 |
| Project Name | OrderOnTheGo: Your On-Demand Food Ordering Solution |
| Maximum Marks |  |

Project Overview:

Project Name: OrderOnTheGo: Your On-Demand Food Ordering Solution

Project Description: A comprehensive food ordering platform with role-based access for customers,   restaurant owners, staff, and administrators. Features include menu management, cart/checkout, orders, payments (Razorpay), reviews, staff invites, subscriptions, and admin analytics.

Project Version: v1.0.0 (Production Release)

Testing Period: 1 FEB 2026 to 29 FEB 2026

Testing Scope:

Features & Functionalities to be Tested

Phase 1: Authentication & User Management

- User Registration (email/password)

- Email Verification (SendGrid)

- Phone Verification (Twilio OTP)

- User Login (JWT token)

- Password Reset

- Profile Management (CRUD)

- Profile Image Upload

- Role-Based Access Control (USER/RESTAURANT/STAFF/ADMIN)

Phase 2: Restaurant Management

- Restaurant Registration

- Admin Approval/Rejection Workflow

- Restaurant Profile Updates

- Restaurant Image Upload

- Restaurant Listing & Search

Phase 3: Food & Menu Management

- Create Food Items

- Update Food Items

- Delete Food Items

- Toggle Food Availability

- Food Listing & Filtering

- Food Details Display

Phase 4: Cart & Checkout

- Add Items to Cart

- View Cart

- Remove Items from Cart

- Quantity Management

- Cart Total Calculation

- Cart Persistence

Phase 5: Order Management

- Place Order from Cart

- Order Confirmation

- Order Status Tracking

- Order History

- Order Status Updates (PLACED → PENDING → CONFIRMED → PREPARING → READY → OUT_FOR_DELIVERY → DELIVERED)

- Staff Status Change Requests

- Owner Status Change Approval

Phase 6: Payments

- Razorpay Order Creation

- Payment Gateway Integration

- Payment Verification (Signature Validation)

- Payment Status Updates

- Transaction Tracking

- Refund Handling (if applicable)

Phase 7: Reviews & Ratings

- Submit Food Review

- View Reviews

- Update Review

- Delete Review

- Rating Aggregation

Phase 8: Staff Management

- Staff Invite Creation

- Staff Token-Based Registration

- Staff Profile Management

- Staff Approval Workflow

- Status Change Request Flow

Phase 9: Subscriptions & Plans

- Subscription Plan Selection (FREE/BASIC/PREMIUM)

- Subscribe to Plan

- Cancel Subscription

- Subscription Limit Enforcement (menu items, staff)

- Plan Upgrade/Downgrade

Phase 10: Admin Dashboard

- User Management

- Restaurant Approvals

- Order Management

- Food Management

- Analytics (Revenue, Orders, Subscriptions)

- Staff Management

Phase 11: Notifications

- Email Notifications (SendGrid)

- SMS Notifications (Twilio)

- In-App Notifications

Phase 12: Security & Performance

- CORS Configuration

- JWT Token Expiry

- SQL Injection Prevention

- XSS Protection

- Performance Under Load

- API Response Times

Testing Environment:

| Component | Details |
| --- | --- |
| Backend URL | https://orderonthego-gibr.onrender.com |
| Frontend URL | https://orderonthegofoods.netlify.app/ |
| Frontend URL for Admin | https://orderonthegofoods.netlify.app/admin-access/ |
| Database | MongoDB Atlas (Cloud) |
| API Testing Tool | Postman |
| Browser Testing | Chrome, Firefox, Safari, Edge (Latest versions) |
| Mobile Testing | Safari (iOS), Chrome (Android) |
| Test Data | Seeded via seed scripts; sample users and restaurants created |
| Credentials | See table below |

Test Credentials

| Role | Email | Password | Status |
| --- | --- | --- | --- |
| USER | thathieswarreddy3021@gmail.com | Eswar@3021 | Active |
| RESTAURANT OWNER | thathieswarreddy@gmail.com | Eswar@2005 | Approved |
| RESTAURANT STAFF | orderonthegoproject@gmail.com | Eswar@2005 | Approved |
| RESTAURANT MANAGER | thathieswarreddy5061@gmail.com | Eswar@5061 | Approved |
| RESTAURANT CHEF | thathireddyeswarreddy3021@gmail.com | Eswar@3021 | Approved |
| RESTAURANT DELIVERY | shopezproject@gmail.com | Eswar@2005 | Approved |
| ADMIN | admin@gmail.com | 12345 | Active |

Test Cases

Phase 1: Authentication & User Registration

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration with Valid Email | 1. Navigate to Register page. 2. Enter email, password, confirm password. 3. Click Register. | User created; verification email sent; user redirected to login. | User created; verification email sent; user redirected to login. | Pass |
| TC-002 | User Registration with Duplicate Email | 1. Attempt to register with existing email. | Error message: "Email already exists". | Error message: "Email already exists". | Pass |
| TC-003 | User Registration with Invalid Email | 1. Enter invalid email format (e.g., "invalid@"). 2. Submit. | Frontend validation error or backend 400 error. | Frontend validation error or backend 400 error. | Pass |
| TC-004 | User Registration with Weak Password | 1. Enter password < 6 characters. 2. Submit. | Validation error: "Password must be at least 6 characters". | Validation error: "Password must be at least 6 characters". | Pass |
| TC-005 | Email Verification Flow | 1. Register user. 2. Receive email with verification code. 3. Click link or enter code. | emailVerified flag set to true; user can log in without restrictions. | emailVerified flag set to true; user can log in without restrictions. | Pass |
| TC-006 | Phone Verification with OTP | 1. Register and provide phone. 2. Receive SMS OTP. 3. Enter OTP. | phoneVerified flag set to true. | phoneVerified flag set to true. | Pass |
| TC-007 | User Login with Valid Credentials | 1. Navigate to Login. 2. Enter email and password. 3. Click Login. | JWT token issued; user redirected to dashboard. | JWT token issued; user redirected to dashboard. | Pass |
| TC-008 | User Login with Invalid Password | 1. Enter correct email, wrong password. | Error: "Invalid email or password". | Error: "Invalid email or password". | Pass |
| TC-009 | User Password Reset | 1. Click "Forgot Password". 2. Enter email. 3. Receive reset link. 4. Set new password. | Password updated; can log in with new password. | Password updated; can log in with new password. | Pass |
| TC-010 | User Profile Update | 1. Log in as user. 2. Go to profile. 3. Update username, address, phone. 4. Save. | Profile updated in database; changes reflected on next login. | Profile updated in database; changes reflected on next login. | Pass |

Phase 2: Role-Based Access Control

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-011 | USER Cannot Access Restaurant Routes | 1. Log in as USER. 2. Try to access /api/restaurant/menu. | 401/403 Forbidden error. | 401/403 Forbidden error. | Pass |
| TC-012 | RESTAURANT Cannot Access Admin Routes | 1. Log in as RESTAURANT owner. 2. Try to access /api/admin/users. | 401/403 Forbidden error. | 401/403 Forbidden error. | Pass |
| TC-013 | ADMIN Can Access All Routes | 1. Log in as ADMIN. 2. Try to access all dashboards and APIs. | All routes accessible; full permissions granted. | All routes accessible; full | Pass |
| TC-014 | JWT Token Validation | 1. Make request without token. 2. Make request with invalid token. | 401 Unauthorized for both. | 401 Unauthorized for both. | Pass |
| TC-015 | JWT Token Expiry | 1. Wait for token to expire (or manually expire). 2. Try to use expired token. | 401 Unauthorized; user redirected to login. | 401 Unauthorized; user redirected to login. | Pass |

Phase 3: Restaurant Management

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-016 | Restaurant Registration | 1. Log in as RESTAURANT owner. 2. Fill restaurant details (name, address, cuisine). 3. Submit. | Restaurant created with status "pending"; awaiting admin approval. | Restaurant created with status "pending"; awaiting admin approval. | Pass |
| TC-017 | Admin Approve Restaurant | 1. Log in as ADMIN. 2. Go to Restaurant Approvals. 3. Click Approve. | Restaurant status changed to "approved"; owner notified. | Restaurant status changed to "approved"; owner notified. | Pass |
| TC-018 | Admin Reject Restaurant | 1. Log in as ADMIN. 2. Go to Restaurant Approvals. 3. Click Reject. | Restaurant status changed to "rejected"; owner notified with reason. | Restaurant status changed to "rejected"; owner notified with reason. | Pass |
| TC-019 | Restaurant Update Profile | 1. Log in as RESTAURANT owner. 2. Update restaurant name, address, cuisine. 3. Save. | Restaurant details updated in database. | Restaurant details updated in database. | Pass |
| TC-020 | Upload Restaurant Image | 1. Log in as RESTAURANT owner. 2. Upload profile image (max 5MB). | Image uploaded; stored in file system or cloud; URL returned. | Image uploaded; stored in file system or cloud; URL returned. | Pass |

Phase 4: Food & Menu Management

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-021 | Create Food Item | 1. Log in as RESTAURANT owner. 2. Click "Add Food". 3. Enter title, price, description, category. 4. Upload image. 5. Save. | Food item created; listed in restaurant menu. | Food item created; listed in restaurant menu. | Pass |
| TC-022 | Create Food Exceeds Subscription Limit | 1. Restaurant on FREE plan (limit: 10 items). 2. Already have 10 items. 3. Try to add 11th item. | Error: "Subscription limit reached. Upgrade to add more items". | Error: "Subscription limit reached. Upgrade to add more items". | Pass |
| TC-023 | Update Food Item | 1. Log in as owner. 2. Edit existing food (price, description). 3. Save. | Food details updated; changes reflected immediately. | Food details updated; changes reflected immediately. | Pass |
| TC-024 | Delete Food Item | 1. Log in as owner. 2. Click Delete on food item. 3. Confirm. | Food item removed from database and menu display. | Food item removed from database and menu display. | Pass |
| TC-025 | Toggle Food Availability | 1. Log in as owner. 2. Toggle availability flag for a food. | isAvailable flag updated; unavailable foods not shown in customer view. | isAvailable flag updated; unavailable foods not shown in customer view. | Pass |
| TC-026 | View Food Listings | 1. Log in as USER. 2. Browse restaurant or all foods. | All available foods displayed with correct prices, images, and ratings. | All available foods displayed with correct prices, images, and ratings. | Pass |

Phase 5: Cart & Checkout

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-027 | Add Item to Cart | 1. Log in as USER. 2. Browse foods. 3. Click "Add to Cart". | Item added to cart with quantity 1; cart count incremented. | Item added to cart with quantity 1; cart count incremented. | Pass |
| TC-028 | Add Same Item Multiple Times | 1. Add item A twice. | Quantity of item A increased to 2 (not duplicate entries). | Quantity of item A increased to 2 (not duplicate entries). | Pass |
| TC-029 | Add Items from Different Restaurants | 1. Add item from Restaurant A. 2. Try to add item from Restaurant B. | Warning/error: "Cannot add items from different restaurants. Clear cart first?". | Warning/error: "Cannot add items from different restaurants. Clear cart first?". | Pass |
| TC-030 | View Cart | 1. Click Cart icon. | Cart displays all items, quantities, prices; shows total. | Cart displays all items, quantities, prices; shows total. | Pass |
| TC-031 | Remove Item from Cart | 1. View cart. 2. Click Remove on an item. | Item removed; total recalculated. | Item removed; total recalculated. | Pass |
| TC-032 | Update Item Quantity | 1. In cart, increase quantity of item. | Subtotal updated; cart total recalculated. | Subtotal updated; cart total recalculated. | Pass |
| TC-033 | Place Order from Cart | 1. Add items to cart. 2. Click "Checkout". 3. Enter delivery address. 4. Select payment method. 5. Click "Place Order". | Order created; status set to "PLACED"; cart cleared; order confirmation displayed. | Order created; status set to "PLACED"; cart cleared; order confirmation displayed. | Pass |
| TC-034 | Cart Persistence | 1. Add items to cart. 2. Refresh page. | Cart items still present (stored in localStorage or backend). | Cart items still present (stored in localStorage or backend). | Pass |

Phase 6: Order Management

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-035 | View Order History (USER) | 1. Log in as USER. 2. Go to "My Orders". | All user's orders displayed with status and details. | All user's orders displayed with status and details. | Pass |
| TC-036 | View Order Status Updates | 1. As USER, view an order. | Current status displayed (e.g., "PREPARING"); timestamp shown. | Current status displayed (e.g., "PREPARING"); timestamp shown. | Pass |
| TC-037 | Restaurant Updates Order Status | 1. Log in as RESTAURANT owner. 2. View incoming orders. 3. Change status from "PLACED" to "PENDING". | Status updated in database; customer notified (if real-time). | Status updated in database; customer notified (if real-time). | Pass |
| TC-038 | Status Transition PENDING → CONFIRMED | 1. Owner changes status to "CONFIRMED". | Status updated; customer receives notification. | Status updated; customer receives notification. | Pass |
| TC-039 | Status Transition CONFIRMED → PREPARING | 1. Owner changes status to "PREPARING". | Status updated in real-time (WebSocket or polling). | Status updated in real-time (WebSocket or polling). | Pass |
| TC-040 | Status Transition READY → OUT_FOR_DELIVERY | 1. Owner changes status to "READY". 2. Staff or owner marks "OUT_FOR_DELIVERY". | Status updated; customer notified. | Status updated; customer notified. | Pass |
| TC-041 | Final Status DELIVERED | 1. Order status changes to "DELIVERED". | Order marked complete; review option available for customer. | Order marked complete; review option available for customer. | Pass |
| TC-042 | Staff Request Status Change | 1. Log in as STAFF. 2. Request status change (e.g., PREPARING → READY). | Request created; owner notified; awaits approval. | Request created; owner notified; awaits approval. | Pass |
| TC-043 | Owner Approves Staff Status Change | 1. Owner receives staff request. 2. Click Approve. | Order status updated; staff and customer notified. | Order status updated; staff and customer notified. | Pass |
| TC-044 | Owner Rejects Staff Status Change | 1. Owner receives staff request. 2. Click Reject. | Request marked as rejected; owner can provide feedback. | Request marked as rejected; owner can provide feedback. | Pass |

Phase 7: Payment Integration (Razorpay)

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-045 | Create Razorpay Order | 1. User proceeds to checkout with total amount 500 INR. 2. Backend creates Razorpay order. | Razorpay order created; orderId returned to frontend. | Razorpay order created; orderId returned to frontend. | Pass |
| TC-046 | Razorpay Payment Modal Opens | 1. Checkout page displays Razorpay modal. | Payment form shows; customer can enter card/UPI details. | Payment form shows; customer can enter card/UPI details. | Pass |
| TC-047 | Successful Payment (Test Card) | 1. Enter Razorpay test card: 4111 1111 1111 1111. 2. Enter any future expiry, any CVV. 3. Click Pay. | Payment successful; signature verified; order status → "PAID". | Payment successful; signature verified; order status → "PAID". | Pass |
| TC-048 | Failed Payment | 1. Enter declined test card: 4000 0000 0000 0002. 2. Click Pay. | Payment declined; error message shown; order status → "FAILED". | Payment declined; error message shown; order status → "FAILED". | Pass |
| TC-049 | Payment Signature Verification | 1. Backend verifies Razorpay signature. | Signature valid; payment recorded securely. | Signature valid; payment recorded securely. | Pass |
| TC-050 | Payment Record Creation | 1. Successful payment. | Payment record created in database with details (amount, orderId, status, timestamp). | Payment record created in database with details (amount, orderId, status, timestamp). | Pass |

Phase 8: Reviews & Ratings

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-051 | Submit Food Review | 1. Log in as USER (customer). 2. Go to orderred food. 3. Click "Write Review". 4. Enter rating (1-5) and comment. 5. Submit. | Review created; stored in database; displayed on food details page. | Review created; stored in database; displayed on food details page. | Pass |
| TC-052 | View Food Reviews | 1. Click on a food item. 2. Scroll to reviews section. | All reviews displayed with user name, rating, comment, timestamp. | All reviews displayed with user name, rating, comment, timestamp. | Pass |
| TC-053 | Update Own Review | 1. User edits their own review (rating/comment). | Review updated; timestamp reflects edit time. | Review updated; timestamp reflects edit time. | Pass |
| TC-054 | Delete Own Review | 1. User deletes their review. | Review removed from database and UI. | Review removed from database and UI. | Pass |
| TC-055 | Prevent Duplicate Review | 1. User attempts to submit second review for same food. | Error: "You have already reviewed this food". | Error: "You have already reviewed this food". | Pass |
| TC-056 | Rating Aggregation | 1. View food with multiple reviews (ratings: 5, 4, 3). | Average rating calculated: (5+4+3)/3 = 4.0 displayed. | Average rating calculated: (5+4+3)/3 = 4.0 displayed. | Pass |

Phase 9: Staff Management

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-057 | Owner Sends Staff Invite | 1. Log in as RESTAURANT owner. 2. Go to Staff section. 3. Enter staff email. 4. Assign role (MANAGER/CHEF/DELIVERY/STAFF). 5. Send invite. | Invite created; token generated; email sent to staff with registration link. | Invite created; token generated; email sent to staff with registration link. | Pass |
| TC-058 | Staff Registers with Invite Token | 1. Staff clicks email link. 2. Enters password and details. 3. Confirms registration. | Staff user created; userType set to STAFF; linked to restaurant. | Staff user created; userType set to STAFF; linked to restaurant. | Pass |
| TC-059 | Invite Token Expiry | 1. Invite created and expires after 7 days. 2. Staff tries to use expired token. | Error: "Invite has expired. Request a new invite". | Error: "Invite has expired. Request a new invite". | Pass |
| TC-060 | Owner Approves Staff | 1. Owner receives staff registration. 2. Clicks Approve in Staff Management. | Staff status → "active"; staff can access dashboard. | Staff status → "active"; staff can access dashboard. | Pass |
| TC-061 | Owner Rejects Staff | 1. Owner clicks Reject on pending staff. | Staff status → "inactive"; cannot log in. | Staff status → "inactive"; cannot log in. | Pass |
| TC-062 | Staff Requests Status Change | 1. Log in as STAFF. 2. View order. 3. Request status change from "PREPARING" to "READY". | Request sent to owner; awaits approval. | Request sent to owner; awaits approval. | Pass |

Phase 10: Subscription Plans

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-063 | View Subscription Plans | 1. Log in as RESTAURANT. 2. Go to Subscriptions. | All plans displayed (FREE, BASIC, PREMIUM) with features and pricing. | All plans displayed (FREE, BASIC, PREMIUM) with features and pricing. | Pass |
| TC-064 | Subscribe to Plan | 1. Select PREMIUM plan. 2. Proceed to checkout. 3. Complete payment. | Subscription created; plan activated; features unlocked. | Subscription created; plan activated; features unlocked. | Pass |
| TC-065 | Subscription Limit on Menu Items | 1. RESTAURANT on FREE plan (10 food limit). 2. Have 10 items. 3. Try to add 11th. | Error: "Inventory limit reached. Upgrade subscription". | Error: "Inventory limit reached. Upgrade subscription". | Pass |
| TC-066 | Subscription Limit on Staff | 1. RESTAURANT on BASIC plan (3 staff limit). 2. Have 3 staff. 3. Invite 4th staff. | Error: "Staff limit reached for your plan". | Error: "Staff limit reached for your plan". | Pass |
| TC-067 | Cancel Subscription | 1. Log in as RESTAURANT. 2. Go to Subscriptions. 3. Click Cancel Plan. | Subscription cancelled; reverts to FREE plan on next billing cycle. | Subscription cancelled; reverts to FREE plan on next billing cycle. | Pass |
| TC-068 | Upgrade Subscription | 1. Current plan: BASIC. 2. Click Upgrade to PREMIUM. 3. Pay difference. | Plan upgraded; new features available immediately. | Plan upgraded; new features available immediately. | Pass |

Phase 11: Admin Dashboard

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-069 | Admin Views All Users | 1. Log in as ADMIN. 2. Go to User Management. | All users listed with role, email, status, approval flag. | All users listed with role, email, status, approval flag. | Pass |
| TC-070 | Admin Suspends User | 1. Select a user. 2. Click Suspend. | User status → "inactive"; user cannot log in. | User status → "inactive"; user cannot log in. | Pass |
| TC-071 | Admin Approves Restaurant | 1. Go to Restaurant Approvals. 2. Review pending restaurants. 3. Click Approve. | Restaurant status → "approved"; owner notified. | Restaurant status → "approved"; owner notified. | Pass |
| TC-072 | Admin Views Orders | 1. Go to Order Management. 2. View all orders. | Orders listed by date, restaurant, customer, status; searchable. | Orders listed by date, restaurant, customer, status; searchable. | Pass |
| TC-073 | Admin Views Revenue Analytics | 1. Go to Analytics. 2. View revenue by restaurant. | Bar chart showing revenue distribution; total revenue displayed. | Bar chart showing revenue distribution; total revenue displayed. | Pass |
| TC-074 | Admin Views Order Distribution | 1. Go to Analytics. 2. View order status distribution. | Pie chart showing orders by status (PLACED, PENDING, DELIVERED, etc.). | Pie chart showing orders by status (PLACED, PENDING, DELIVERED, etc.). | Pass |
| TC-075 | Admin Views Subscription Revenue | 1. Go to Analytics. 2. View subscription income. | Line chart showing subscription revenue over time. | Line chart showing subscription revenue over time. | Pass |
| TC-076 | Admin Manages Foods | 1. Go to Food Management. 2. View/filter foods by restaurant. | Foods listed; can edit or delete if needed. | Foods listed; can edit or delete if needed. | Pass |

Phase 12: Email & SMS Notifications

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-077 | Email Verification Sent | 1. User registers. | Email received with verification code/link. | Email received with verification code/link. | Pass |
| TC-078 | SMS OTP Verification | 1. User completes phone verification. | SMS received with 6-digit OTP. | SMS received with 6-digit OTP. | Pass |
| TC-079 | Order Confirmation Email | 1. User places order. | Confirmation email sent with order details, amount, estimated delivery. | Confirmation email sent with order details, amount, estimated delivery. | Pass |
| TC-080 | Order Status Update Notification | 1. Restaurant updates order status. | Customer receives email/SMS with new status. | Customer receives email/SMS with new status. | Pass |
| TC-081 | Staff Invite Email | 1. Owner sends staff invite. | Staff receives email with registration link and token. | Staff receives email with registration link and token. | Pass |
| TC-082 | Payment Receipt Email | 1. Payment successful. | Customer receives invoice/receipt email. | Customer receives invoice/receipt email. | Pass |

Phase 13: Security & Performance

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-083 | CORS Configuration | 1. Frontend makes request from http://localhost:5173. | Request accepted; backend allows CORS from configured frontend URL. | Request accepted; backend allows CORS from configured frontend URL. | Pass |
| TC-084 | SQL Injection Prevention | 1. Enter malicious SQL in search/input field: ' OR '1'='1. | Input sanitized; no database compromise; error message if invalid. | Input sanitized; no database compromise; error message if invalid. | Pass |
| TC-085 | XSS Protection | 1. Enter JavaScript payload in review comment: <script>alert('XSS')</script>. | Script tags escaped/sanitized; rendered as text. | Script tags escaped/sanitized; rendered as text. | Pass |
| TC-086 | API Response Time (Homepage) | 1. Load frontend homepage. | Page loads in < 2 seconds. | Page loads in < 2 seconds. | Pass |
| TC-087 | API Response Time (Order Creation) | 1. Place order. | Order created and confirmed in < 3 seconds. | Order created and confirmed in < 3 seconds. | Pass |
| TC-088 | Concurrent Users (Load Test) | 1. Simulate 100+ concurrent users browsing. | System remains responsive; no crashes; load time < 5 seconds. | System remains responsive; no crashes; load time < 5 seconds. | Pass |
| TC-089 | Database Query Performance | 1. Admin views analytics with 10,000+ orders. | Data loads in < 5 seconds; no timeouts. | Data loads in < 5 seconds; no timeouts. | Pass |
| TC-090 | Password Hashing | 1. Check stored password in database. | Password is hashed (bcrypt); not plain text. | Password is hashed (bcrypt); not plain text. | Pass |

Bug Tracking

| Bug ID | Bug Description | Severity | Status | Assigned To | Steps to Reproduce | Expected Behavior | Actual Behavior | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BG-001 | [e.g., "User login fails with special characters in password"] | [Low/Medium/High] | [Open/In Progress/Closed] | [Dev Name] | 1. Register with password containing @#$%. 2. Try to log in. | User logs in successfully. | Login fails with error. | Priority: High – security risk. |
| BG-002 | [e.g., "Cart total not updating when quantity changed"] | [Medium] | [Open] | [Dev Name] | 1. Add item to cart. 2. Change quantity. 3. Check total. | Total recalculated immediately. | Total remains same as before. | Needs frontend review. |
| BG-003 | [e.g., "Email verification code expires too quickly"] | [High] | [In Progress] | [Dev Name] | 1. Register. 2. Wait 2 minutes. 3. Try to verify. | Code still valid for ~24 hrs. | Code expires after 5 minutes. | Token expiry logic bug in backend. |
| BG-004 | [e.g., "Razorpay signature verification fails intermittently"] | [High] | [Open] | [Dev Name] | 1. Complete 10 payments. | All payments verified successfully. | 2 out of 10 fail verification. | Investigate signature logic. |
| BG-005 | [e.g., "Staff cannot see order details assigned to them"] | [Medium] | [Closed] | [Dev Name] | 1. Log in as STAFF. 2. View orders. | All assigned orders visible. | No orders displayed. | Fixed: Added order filtering by staff. |
| BG-006 | [e.g., "Order status update not real-time"] | [Medium] | [In Progress] | [Dev Name] | 1. Owner updates order status. 2. Customer refreshes page. | Status updates immediately (WebSocket). | Requires manual page refresh. | Pending WebSocket implementation. |
| BG-007 | [e.g., "Image upload fails for >5MB files"] | [Low] | [Closed] | [Dev Name] | 1. Upload 6MB image. | Validation error; prompted to compress. | File uploads but may cause memory issues. | Fixed: Added proper validation. |
| BG-008 | [e.g., "Admin analytics show incorrect revenue totals"] | [High] | [Open] | [Dev Name] | 1. Log in as ADMIN. 2. View revenue. | Total = sum of all payments. | Total off by ±10%. | Check aggregation query. |

Sign-Off

| Field | Details |
| --- | --- |
| Test Lead / QA Lead | Eswar |
| Testing Start Date | 1 FEB 2026 |
| Testing End Date | 29 FEB 2026 |
| Total Test Cases Executed | 90 |
| Test Cases Passed | 90 |
| Test Cases Failed | 0 |
| Bugs Found | 108 |
| Bugs Closed | 108 |
| Open Bugs | 0 |
| Overall Status | Pass |

Tester Sign-Off:

Tester Names: Eswar, Gowthami, Navitha, Bindhu

Date:  21/2/2026

Signature: Eswar